IT SYSTEM

TABLE OF CONTENTS

Proposed IT systems to be use by FYM Compliance Limited	3

1. E-Money Issuance & Wallet Management	5

2. Customer Onboarding & KYC/AML	5

3. Transaction Processing & Fraud Management	5

4. Regulatory Reporting & Compliance	6

5. API & Integration	6

6. Administration & Customer Portal	6

7. Security & Scalability	7

8. Reporting & Analytics	7

# Proposed IT systems to be use by FYM Compliance Limited

FYM Compliance Limited recognises the central importance of robust, scalable, and secure IT infrastructure to underpin its operations as a Small Electronic Money Institution (SEMI). To ensure both operational readiness at launch and long-term sustainability, FYM has adopted a phased IT strategy as follows:

Interim Solution (SaaS-Based Platform)

For the initial go-live phase post-registration, FYM will leverage a third-party Software-as-a-Service (SaaS) platform to meet immediate operational and compliance requirements. This interim solution includes:

- Core functionality for customer onboarding, e-money issuance, transaction monitoring, ledgering, and reporting.

- Secure hosting in fully compliant, UK-based data centres with encryption and access control protocols.

- API connectivity for integration with banking partners (e.g., safeguarding account providers), payment rails, and card issuers.

- Audit logs and record retention aligned with FCA regulatory expectations.

- Customisable compliance dashboards for AML/CFT risk monitoring, transaction alerts, and KYC oversight.

The SaaS provider is a well-established FCA-compliant vendor, with whom FYM will execute a service-level agreement (SLA) to ensure uninterrupted availability, data protection, and access control until the internal system is ready for deployment.

Proprietary System Development (In-House Build via Base44)

Simultaneously, FYM is developing a proprietary IT system from the ground up (see: https://app.base44.com/apps/68820053dd81565db8c81e32/editor/preview/Dashboard). This in-house platform, branded internally as LaunchPad360, will fully replace the interim system upon completion and deliver the following core capabilities:

- End-to-End Payment & E-Money Management
Including wallet management, FX conversion, card issuing integration, transaction execution, and safeguarding logic embedded into the funds flow.

- Real-Time Regulatory Reporting Engine
Automated generation of monthly FCA reports (e.g. REP017, REP018), transaction volume summaries, outstanding e-money balances, unrelated payment tracking, and safeguarding reconciliations.

- User Access Controls and Audit Trails
Built-in role-based access system with traceable audit logs to ensure accountability and compliance with SYSC and PSD2 principles.

- Customer Dashboard and Self-Service Portal
A secure and intuitive front-end for customer onboarding, identity verification, balance review, and transaction history.

- AML/CFT Risk Management Layer
Configurable rules engine for transaction monitoring, PEP/sanctions screening, and SAR escalation with integration to external compliance tools where needed.

- Business Continuity and Scalability
Designed with modular architecture and hosted on UK/EU-compliant cloud infrastructure, with automated failover, backup recovery, and redundancy protocols built in.

Transition Plan

FYM anticipates a full transition to the proprietary system within the first 12–15 months of operation. The transition will be managed in line with best practices in change management, including:

- Parallel testing between SaaS and in-house platforms

- FCA notification prior to full system switch-over

- Third-party penetration testing and IT audit pre-launch

- Staff training and user acceptance testing

This two-phase IT strategy ensures immediate operational resilience while establishing a future-proof, compliant, and scalable system that supports FYM’s long-term vision in the e-money and payments space. The FCA can be assured that FYM’s approach meets both current operational standards and future regulatory expectations, with robust controls, clear governance, and a detailed roadmap already in execution.

# 1. E-Money Issuance & Wallet Management

FYM’s core platform for issuing and managing electronic money is Macrobank by Advapay, a cloud-native, microservices-based solution:

Multi-Currency e-Wallets: Customers can hold balances in GBP, EUR and USD simultaneously, with real-time currency displays and automatic conversion at locked-in rates (advapay.eu, advapay.eu).

Virtual IBAN Allocation & Reconciliation: The system dynamically provisions IBANs per customer and transaction corridor; built-in reconciliation tools match incoming SEPA/FPS/SWIFT settlements against ledger entries (advapay.eu).

Instant Top-Up & Payout: Native gateways to UK Faster Payments, SEPA Instant Credit Transfer and SWIFT enable sub-minute top-ups and cross-border payouts, managed via Macrobank’s payment engine APIs (advapay.eu).

# 2. Customer Onboarding & KYC/AML

A frictionless, risk-based onboarding journey powered by:

Automated ID Verification: Integrated document-capture (passport, driving licence) plus facial-biometric checks via Advapay’s AML/KYC module, reducing manual effort and improving compliance accuracy (advapay.eu).

Risk-Based Segmentation & EDD: Customers are auto-scored into low/medium/high risk bands; high-risk cases trigger two-step workflows for source-of-fund collection and senior-manager approval (advapay.eu).

Sanctions & PEP Screening: Daily synchronization with OFSI, UN and commercial PEP lists; ongoing transaction-monitoring alerts feed into the case-management system for SAR escalation (advapay.eu).

# 3. Transaction Processing & Fraud Management

Robust, real-time control of all payment flows:

Authorisation & Settlement: Every transaction is authorised via the Macrobank engine, with immediate settlement instructions sent to relevant rails (e.g. FPS, SEPA, SWIFT) and status feedback loops for reconciliation (gartner.com).

Rules-Based Fraud Engine: Customisable thresholds (velocity, geo-mismatch, pattern anomalies) run in-line via Macrobank’s inbuilt fraud-detection module; flagged items enter a dual-approval dispute workflow (advapay.eu).

Chargeback & Dispute Workflows: Automated ticket creation for customer disputes, integrated with telephony and email support, ensuring end-to-end SLA tracking and regulatory compliance (softwareadvice.com).

# 4. Regulatory Reporting & Compliance

Automated, auditable outputs tailored to UK requirements:

FCA Returns & CASS Reports: Pre-configured report templates generate EMR and QMR returns via Macrobank’s reporting engine; CASS reconciliation files exported monthly to meet safeguarding rules (service.betterregulation.com).

Immutable Audit Trail: All customer and transaction data writes are recorded in a write-once ledger, stored in WORM-capable Azure Blob storage for five years per SUP 15 requirements (fca.org.uk).

Role-Based Access & Dual Control: High-risk actions (e.g. manual top-up overrides, refunds >£5,000) demand two distinct approver log-ins enforced through Macrobank’s RBAC engine (crozdesk.com).

# 5. API & Integration

Open, secure connectivity for ecosystems and partnerships:

RESTful Core APIs: Expose wallet management, payment initiation, customer profiles and compliance endpoints, all authenticated via OAuth 2.0 and mTLS (advapay.eu).

Event-Driven Webhooks: Real-time callbacks for transaction statuses, KYC completions and risk alerts, enabling synchronous integrations with CRM, ERP and ticketing systems (crozdesk.com).

Pre-Built Connectors: Off-the-shelf adapters for QuickBooks, Xero, Salesforce and Zendesk, reducing integration timelines by up to 50% (nayaone.com).

# 6. Administration & Customer Portal

A unified operational cockpit and self-service interface:

Back-Office Dashboard: React-based console offers role-specific views for operations, risk/compliance and finance teams, with real-time KPIs and drill-down capabilities (tradewithestonia.com).

Branded Web & Mobile Portal: White-label SPA (Angular for web; Swift/Kotlin for iOS/Android) delivers multi-channel access to balances, history, statements and support chat (tradewithestonia.com).

Configurable Roles & Audit Logs: Administrators define granular permissions (e.g. read-only vs. transactional rights) and track all configuration changes via immutable logs (tradewithestonia.com).

# 7. Security & Scalability

Enterprise-grade resilience and protections:

ISO 27001 Infrastructure: Hosted on AWS (UK & EU regions) with virtual-private cloud segmentation, end-to-end TLS and enforced 2FA for all staff (fieldfisher.com).

Horizontal Scaling & SLA: Auto-scaling Kubernetes clusters ensure ≥ 99.9% uptime under load; service-level uptime commitments in FTAs with clients (advapay.eu).

Disaster Recovery & BCP: Geo-replicated backups with RTO = 2 hrs, RPO = 15 mins; bi-annual failover drills and annual end-to-end BCP simulation (gartner.com).

# 8. Reporting & Analytics

Comprehensive visibility across financial and risk dimensions:

Custom Dashboards: User-configurable charts and tables for liquidity, transaction volumes, fee income and fraud KPIs, powered by Macrobank’s built-in BI engine (softwareadvice.com).

Scheduled Reports: Automated dispatch of daily, weekly and monthly reports to internal stakeholders and regulators (e.g. FCA EMR, SAR summaries) via secure SFTP (service.betterregulation.com).

Ad-Hoc Exports: CSV/Excel data dumps for ad-hoc analysis by finance and compliance teams, secured with one-time download tokens and audit logging (advapay.eu).